## Slide 1: Mobile Application Development Project Proposal
Using Kotlin and Swift for ACME Inc.

## Slide 2: Project Overview
Project Goal
  Develop a feature-rich, cross-platform mobile application for both Android and iOS for ACME Inc.
Project Scope
  The app will include user authentication, real-time notifications, and a customizable user interface.

## Slide 3: Team Composition
Project Lead: Anand
Android Development Team:
  Lead Developer: Asok
  Support Developer: Rajasekar
iOS Development Team:
  Lead Developer: Rajasekar
  Support Developer: Asok

## Slide 4: Objectives
User Authentication: Implement secure login and signup features.
RealTime Notifications: Ensure users receive immediate updates.
Customizable Interface: Allow users to personalize the app's appearance.

## Slide 5: Project Timeline
Phase 1: Planning
  Duration: 1 month
  Tasks: Requirements gathering, initial design concepts
Phase 2: Development
  Duration: 4 months
  Tasks: Coding, feature implementation, iterative testing
Phase 3: Launch
  Duration: 1 month
  Tasks: Final testing, deployment, and launch preparations

## Slide 6: Resource Requirements
Human Resources:
  2 Kotlin Developers
  2 Swift Developers
  1 UI/UX Designer
Software
  Android Studio
  Xcode
Hardware:
  Test devices for both Android and iOS platforms

## Slide 7: Milestones
M1: Requirement SignOff End of Month 1 – Dec -2024
M2: First Prototype Ready End of Month 3 – Mar 2025
M3: User Testing Completion End of Month 4 – Apr 2025
M4: App Launch End of Month 6 – Jun 2025